# Launch Workflow (Daily System)

DAILY AUTOMATION (Mon-Fri):

1. Discovery (runs automatically) → Articles in DB

2. Scoring (Claude Desktop - 1x daily) → Scores 150+ articles

3. Content Fetch (PowerShell script) → Gets top 12 articles full content

4. Newsletter Cards (Claude Desktop) → Generates 10 cards, saves to DB

5. Website Publish (API/script) → Extract 10 cards from DB → Push to website

WEEKLY (Tuesday 7am RSA):

6. Newsletter (ConvertKit) → Top 10 from week's cards

## Step-by-Step to Launch

STEP 1: Test End-to-End (Mon-Fri This Week)

- Run discovery (already automated)

- Paste scoring prompt → Claude scores articles

- Run fetch script → Get top 12 full content

- Paste card generation prompt → Claude creates 10 cards

- Manually verify DB has cards

STEP 2: Build Website API (This Week)

- Query: Get today's 10 cards from newsletter_content table

- Format as JSON

- POST to website endpoint OR generate static HTML file

- Deploy to website

STEP 3: ConvertKit Setup (Next Week)

- Import existing subscribers

- Create weekly newsletter template using cards

- Schedule Tuesday 7am sends

- Test with yourself first

STEP 4: Automate Steps 2-4 (After Manual Works)

- PowerShell/Node script runs fetch + triggers Claude

- Or keep manual for quality control initially

Timeline: 2 weeks to first public launch

- Week 1: Daily cards working end-to-end manually

- Week 2: Website live + first newsletter sent